Eugene Platform — Project Evaluation

A Component-by-Component Assessment of the CSL Behring Biomedical Knowledge Graph & Agentic AI System

Prepared for: CSL Behring — Business Development & R&D Stakeholders

Programme: Eugene Knowledge Graph & Agentic AI Platform

Date: May 2, 2026

Classification: Confidential — Internal Use Only

Version: 2.0  (Book Edition)

This document is a synthesised, book-format evaluation distilled from the Eugene Project Validation Document, the Stage 1 Assessment & Audit Report, the Developer Guide, and the canonical architecture diagram.

## Table of Contents

Right-click and choose 'Update Field' to populate the table of contents.

# Front Matter

## Foreword

This volume presents a complete, component-by-component evaluation of the Eugene biomedical knowledge graph and agentic AI platform commissioned by CSL Behring. The intent is twofold. First, to record — at a single source of truth — what has been built: the architecture, the services, the data, the deployment topology, the security posture, the operational practices. Second, to present an honest, systematic assessment of each constituent component, so that programme leadership and engineering teams alike can make informed decisions about what to harden, what to extend, and what to retire as Eugene transitions from first-generation proof of value to a strategic CSL asset.

The material in these pages has been distilled from four primary sources: the Eugene Project Validation Document (v1.0, March 2026); the Eugene Stage 1 Assessment & Audit Report (April 2026); the Eugene Developer Guide; and the canonical architecture diagram preserved in `docs/architecture/eugene-architecture.drawio`. Where individual claims rest on a specific source, the inline citation tags from those documents are preserved verbatim. Where the underlying material was thin, this volume defers to silence rather than speculation.

The companion volume, *Eugene Platform — Technical Recommendations & Next-Generation Architecture*, sets out remediation, the proposed multi-agent target architecture, and a programme of user-experience enhancements driven by the findings recorded here. The two documents are intended to be read together.

## How to Read This Document

The volume is organised in six parts:

Part I — Mission, Stakeholders, and Business Context — establishes why Eugene exists, for whom, and against which decision-making workflows it is benchmarked.

Part II — System Architecture — surveys the platform at the topology level: tiers, services, ports, technologies, and the canonical request flow.

Part III — Component Deep-Dives — assesses each major service in turn, with sections for design, implementation, current state, evaluation, and component-specific findings.

Part IV — Cross-Cutting Concerns — addresses authentication, security, performance, code quality, observability, and operations as horizontal concerns.

Part V — Deployment and Environments — covers AWS topology, environment matrix, Terraform module structure, and local-development practice.

Part VI — Risk, Conclusion and Appendices — consolidates the documented risk register, draws programme-level conclusions, and provides reference appendices (API endpoint inventory, MCP tool inventory, and a glossary).

Each component chapter follows a consistent shape: Purpose, Design, Implementation, Current State, Evaluation, and Findings. The Findings sub-section ties back to the 21 issues identified in the Stage 1 audit so that the link between observed behaviour and remediation work is explicit.

⚑  This document is confidential to CSL Behring. Reproduction or distribution outside CSL Behring requires programme-lead approval. Where individual usernames, credentials, or account identifiers appear, they are illustrative only; treat all such values as sensitive.

## Executive Summary

### What Eugene Is

Eugene is an enterprise-grade, AI-powered biomedical knowledge graph platform purpose-built for CSL Behring's competitive intelligence and research analytics operations. It allows non-technical users to pose complex, multi-hop biomedical questions in plain English and to receive synthesised, evidence-backed answers in seconds. The underlying graph integrates authoritative public data — USPTO patents, PubMed literature, ClinicalTrials.gov records — with internal CSL data assets, delivering a single conversational surface across what was previously a fragmented set of databases and tools.

### What Eugene Achieves Today

The platform answers questions such as "Which organisations hold patents on drugs targeting the same indication as our lead compound, and what is their clinical trial status?" or "Find all organisations in Germany with active Phase III trials in rare disease" — answerable by a non-technical user in under thirty seconds. The deployment is functionally complete: five services run end-to-end across two AWS environments (us-east-1 development; eu-central-1 production) plus a Docker Compose local stack; authentication is wired through Microsoft Entra ID; and twelve schema-validated MCP tools mediate the agent's access to a graph of approximately 484,000 nodes and twenty-one million edges held in Neo4j 5.26 Community Edition.

### Architectural Strengths

The Stage 1 audit recognised six structural strengths that should be preserved through any future refactor: clean Domain-Driven Design with hexagonal layering in the Core API; a comprehensive ontology spanning forty-four node types and thirty-one relationship types; dual-LLM provider auto-detection (OpenAI and Anthropic); a stateless MCP server design that scales horizontally; token-by-token streaming via Server-Sent Events for ChatGPT-class user experience; and parameterised Cypher queries with a hard cap on traversal depth, preventing both injection attacks and pathological graph fan-out.

### What Is Missing

Three categories of gap recur across this assessment. The first is operational and security hardening required before broad enterprise rollout: SSL verification must be re-enabled in MCP-client connections; the shared conversation manager must be instanced per-session to remove a known race condition; query timeouts, rate limits, structured logging, and distributed tracing must be implemented. The second is data and feature gaps: USPTO and PubMed counts in the production graph are presently zero (deletion without reload, and abandoned partial ingestion respectively); RBAC at the row level is unimplemented; the GraphRAG pipeline is deprecated. The third is observability: there is no LLM cost instrumentation, no structured JSON logging, and only five of twenty Core API endpoints are covered by canaries.

### Position Heading Into Stage 2

Eugene is a credible first-generation platform with sound architecture and demonstrated value delivery. It is ready for limited stakeholder use today. Promotion to broad enterprise rollout is a programme of work — sized at approximately eight engineering weeks for the security and operational backbone, and a further twelve to sixteen weeks for the next-generation multi-agent topology described in the companion document. The investment is well-targeted: Eugene's current architectural strengths mean that hardening work compounds rather than displaces what already works.

# Part I — Mission, Stakeholders & Business Context

## Mission and User Personas

### 1.1  Mission Statement

Eugene exists to compress the time required to answer biomedical competitive-intelligence and research questions from days of manual database navigation to seconds of conversational interaction. The Project Validation Document positions Eugene as "an enterprise-grade, AI-powered biomedical knowledge graph platform purpose-built for CSL Behring's competitive intelligence and research analytics operations." The platform draws on authoritative public sources — USPTO, PubMed, ClinicalTrials.gov — alongside internal CSL data assets, with the explicit objective that a non-technical user should pose a multi-hop biomedical question in plain English and receive a synthesised, evidence-backed answer in real time.

### 1.2  Primary User Personas

The platform serves three primary personas. Each shares two needs that legacy database UIs do not satisfy: synthesis across heterogeneous sources, and conversational follow-up that preserves context across turns.

#### 1.2.1  Business Development Analysts

BD analysts evaluating asset-in-licensing opportunities require depth across therapeutic areas, deal precedent, sponsor concentration, and the patent landscape surrounding a candidate asset. Eugene allows the analyst to express those questions conversationally — "What other companies have late-stage assets targeting Factor IX?" — and receive a structured response with citation back to graph nodes and relationships.

#### 1.2.2  R&D Scientists

Research scientists exploring target rationale, mechanism-of-action precedent, and trial outcomes across modalities use Eugene as a discovery tool. The graph exposes typed relationships (Drug-TARGETS-GeneProtein, ClinicalTrial-STUDIES-Drug, GeneProtein-ASSOCIATED_WITH-Disease) that allow the agent to traverse evidence chains rather than return isolated keyword matches.

#### 1.2.3  Medical Affairs

Medical Affairs professionals tracking real-world evidence, indication overlap, and competitor pipelines benefit from the platform's ability to surface patent-trial-publication networks around a single anchor entity. The conversational surface materially lowers the friction of this workflow relative to a stack of separate database UIs.

### 1.3  Sample User Questions

The Project Validation Document records the following representative questions, all of which the platform demonstrably answers end-to-end today:

Which organisations hold patents on drugs targeting the same indication as our lead compound, and what is their clinical trial status?

Find all organisations in Germany with active Phase III trials in rare disease.

Which drugs target EGFR and what trials are sponsored by which organisations?

Trace the connection between AstraZeneca and the KRAS gene through patents and trials.

What are the relationships of Hemophilia A in the graph?

## Stakeholder Map

### 2.1  Roles and Responsibilities

The Project Validation Document records the following stakeholder map, which is reproduced here as the canonical reference for ownership boundaries:

| Role | Stakeholder Group | Responsibility |
| --- | --- | --- |
| Executive Sponsor | CSL Behring Leadership | Strategic direction; budget approval |
| Product Owner | R&D / Competitive Intelligence | Requirements prioritisation; user acceptance |
| Platform Engineering | AI / Data Engineering Team | Architecture, development, deployment |
| End Users | Scientists, Analysts, Medical Affairs | Query, interpret, and act on insights |
| Security / Compliance | IT Security; Legal | Authentication, data governance review |
| Infrastructure | Cloud Platform Team | AWS environment management |

### 2.2  Decision Cadence

Programme-level decisions follow a quarterly cadence with monthly steering. Component-level engineering decisions are taken inside the Platform Engineering team. The Stage 1 audit observed that this cadence is appropriate for the current scale, but recommends a Change Advisory Board step for the production (eu-central-1) environment once the platform is opened to a broader user base, to manage release blast radius.

## Business Value and Use Cases

### 3.1  Value Proposition

The validation document articulates five value drivers: accelerated competitive intelligence (analysts query drug pipelines in seconds rather than hours); reduced research latency (the agent eliminates manual Cypher authorship); centralisation of biomedical knowledge into a single navigable graph; scalable analytics infrastructure based on cloud-native services; and auditability via structured MCP tool calls that produce explainable, traceable reasoning chains.

### 3.2  Indicative Workflows

Three workflows recur in the audit material and are reproduced here as evidence that the platform's design fits its intended uses:

Single-entity lookup. Resolve "Imatinib" to a canonical drug node, then fetch details — mechanism of action, status, approval date, aliases. Two MCP tool calls; sub-second to first token.

Multi-hop competitive intelligence. From an EGFR anchor, identify EGFR-targeting drugs, then for each drug trace clinical trials, then filter by sponsor country. Six to ten MCP tool calls; six to twelve seconds end-to-end.

Path-based reasoning. Given two named entities (an organisation and a gene), first establish reachability, then return the actual paths through patent-ownership and drug-targeting edges. Four MCP tool calls.

# Part II — System Architecture

## Architectural Overview

### 4.1  Architectural Style

Eugene implements a four-tier microservice architecture following Domain-Driven Design principles with a hexagonal (ports-and-adapters) internal structure inside the Core API. The five running services — User Interface, Agent Backend, MCP Server, Core API, and Neo4j — are containerised, communicate over well-defined HTTP and Bolt protocols, and run on Docker Compose locally and AWS ECS Fargate in cloud environments.

### 4.2  Layer Responsibilities

| Tier | Service | Responsibility |
| --- | --- | --- |
| Presentation | eugene-agent-ui | User interaction; live token rendering |
| Agent | eugene-agent-ws | Autonomous reasoning; tool selection; LLM inference |
| Tool / Orchestration | eugene-mcp | Structured, authenticated tool surface for agent |
| Data API | eugene_ws | Canonical graph data API; 20 routers |
| Persistence | Neo4j 5.26 CE + Milvus | Graph + vector storage |

### 4.3  Why Microservices, Why Hexagonal

The microservice split was driven by three forces. First, independent scaling: the agent tier is bound by LLM throughput, the MCP tier by tool invocation rate, the API tier by Cypher concurrency, and Neo4j by working-set memory; coupling these into a monolith would force the slowest tier to dictate cluster sizing. Second, isolation of failure domains: an LLM provider outage degrades the agent tier without taking down the read-API for direct Cypher queries. Third, deployability: each service has its own Dockerfile, its own ECR repository, and its own ECS task definition, allowing rolling updates without coordinated downtime.

Hexagonal layering inside the Core API — Router, Orchestrator, Provider, Mapper, Adapter — keeps domain logic free of transport and persistence concerns. Each layer has one reason to change. The audit identified this as a structural strength worth preserving through any future refactor.

### 4.4  Technology Inventory

The diagram above arranges Eugene's stack by tier; the same information is reproduced in tabular form below for procurement and audit reference.

| Concern | Technology |
| --- | --- |
| Language | Python 3.12 / 3.13 |
| UI | Streamlit (v1) + Next.js + TypeScript (v2) |
| Agent framework | Strands (ReAct pattern) |
| LLM | OpenAI GPT-4.1 or Anthropic Claude Sonnet (auto-detect) |
| API framework | FastAPI |
| Validation | Pydantic v2 |
| Tool protocol | FastMCP (HTTP, stateless_http=True) |
| Graph DB | Neo4j 5.26.9 Community + APOC + GDS |
| Vector store | Milvus + sentence-transformers |
| HTTP clients | httpx, aiohttp |
| Containerisation | Docker, Docker Compose |
| Orchestration | AWS ECS Fargate |
| IaC | Terraform |
| Code quality | Black, Ruff, isort, pre-commit |
| Tests | Pytest with parallel execution |

## End-to-End Request Flow

### 5.1  Canonical Sequence

When a user submits a question, control flows through every tier of the platform. The diagram below traces the canonical seventeen-step path for the example query "What are the relationships of Hemophilia A?". Three properties are worth highlighting for stakeholders: the user sees partial answers within roughly one second through SSE streaming; the same Eugene-issued JWT propagates from browser through agent, MCP, and Core API, with each tier independently validating signature, audience, issuer, and expiry; and Cypher traversal depth is hard-capped at two hops, so the LLM cannot induce arbitrary database queries.

### 5.2  ReAct Loop Inside the Agent

Inside the Agent Backend, the Strands framework drives a ReAct loop:

Think — the LLM produces a reasoning step and decides which tool to call.

Act — the agent invokes the chosen MCP tool with structured arguments.

Observe — the tool result is returned and injected into the agent's context.

Repeat — until the agent has sufficient evidence or its tool budget is exhausted.

Synthesise — the agent emits a token-by-token answer over Server-Sent Events.

The agent's stopping criterion is described in the validation document as "sufficient evidence to produce a complete, cited answer, or when the tool call budget is reached." The audit identifies a finding (AGT-02) that the iteration limit is not currently bounded in code; this is addressed in the companion document under the recommended quick wins.

### 5.3  JWT Propagation

A single Eugene-issued HS256 JWT travels with the request from the browser through every tier. Each tier independently validates signature, audience, issuer, and expiry. The MCP server, on receiving a tool call, forwards the same Bearer token to the Core API; the Core API validates again before any Cypher is issued. This design ensures that future row-level RBAC policies are honoured automatically; the platform does not have a backend service identity that bypasses user context.

# Part III — Component Deep-Dives

## Streamlit Chat UI (eugene-agent-ui)

### 6.1  Purpose

The Streamlit Chat UI is the conversational entry point to Eugene. It accepts a natural-language question, posts it to the Agent Backend with a Bearer JWT, and renders the streamed response token by token. The implementation lives at `agents/eugene-agent-ui/src/eugene_agent_ui.py`; it runs locally on port 18501 and on cluster port 8501 inside the container.

### 6.2  Design

Streamlit was chosen because it allowed a working chat surface to be delivered in Python alongside the rest of the stack, reusing the same SSE client patterns as the Agent Backend's tests. The state model is conventional Streamlit: session-state holds the conversation identifier, message list, and JWT; each user input triggers a re-render that appends the assistant turn as it streams.

### 6.3  Implementation

Concrete features observed in the source:

Sidebar with conversation ID tracking and a 'New Conversation' button.

Datasource checkboxes (eugene, pubmed, http) that toggle which categories of MCP tools the agent is permitted to invoke for the next turn.

OAuth token input via a masked text field in the sidebar; the token persists in session state until the user explicitly clears it.

A greeting prompt rendered the first time a token is supplied, providing context to first-time users.

Chat message history rendered using Streamlit's chat_message component.

Suggestion pills — seven curated example queries that one-click populate the input box, intended to scaffold first-use.

Streaming response loop using asyncio over an SSE endpoint, with a trailing block-cursor character (▌) while tokens are still arriving.

### 6.4  Current State

The UI works end-to-end. JWTs round-trip correctly. Streaming is smooth on broadband connections, with first-token latency dominated by LLM provider round-trip rather than network or rendering. The seven suggestion pills cover drug aliases, organisation queries, multi-hop relationship queries, PubMed lookups, and graph-fact extraction — a representative cross-section of the platform's strengths.

### 6.5  Evaluation

The Streamlit choice has accelerated initial delivery but constrains the user experience that can be offered. Specifically: the absence of citation panels, evidence drilldown, graph visualisation, and conversation export are all artefacts of the framework's batteries-included assumption set rather than fundamental gaps in the platform's data layer. The audit notes a Next.js v2 implementation under `agents/eugene-agent-ui-next/` that addresses these constraints with a three-pane layout (sidebar / chat / interactive Cytoscape graph), floating glass-card overlays, and a node details panel — but this v2 surface is not yet promoted to production.

### 6.6  Findings Linkage

No Stage 1 findings are filed against the Streamlit UI directly; the issues above are characterised as enhancement opportunities rather than defects. The companion document's UI-enhancement chapter proposes fifteen concrete improvements that, taken together, materially raise the surface area of the platform without altering the underlying data path.

## Agent Backend (eugene-agent-ws)

### 7.1  Purpose

The Agent Backend hosts the autonomous reasoning loop that turns a user question into a sequence of tool calls and a synthesised answer. It is a FastAPI service that exposes a single user-facing route — `POST /agent/api/query/stream` — and an internal `/health` endpoint.

### 7.2  Design

The agent uses the Strands framework, configured with a domain-specific system prompt that positions the agent as a biomedical competitive-intelligence expert. It is initialised per-conversation with a sliding-window memory of the most recent N turns, registers twelve MCP tools (plus locally available utilities such as a calculator and HTTP request tool), and runs in fully async, streaming mode.

### 7.3  Implementation Highlights

ReAct iteration is driven by Strands; the agent does not execute Cypher directly.

MCP tools are loaded at conversation start via MCPClient.list_tools_sync() against the configured eugene-mcp endpoint.

LLM provider is auto-detected: if ANTHROPIC_API_KEY is set the Anthropic client is used; otherwise the OpenAI client. Both can be pinned via ANTHROPIC_MODEL_ID / OPENAI_MODEL_ID environment variables.

Token stream emission uses FastAPI's StreamingResponse with text/event-stream.

Per-conversation state is stored via a FileSessionManager, which writes session checkpoints to local disk inside the container.

### 7.4  Current State

The agent successfully drives multi-turn conversations through twelve to sixteen tool calls in the worst observed case, reliably terminating with a synthesised answer that cites the graph entities consulted. Concurrent users are supported on local Docker (five to ten) and in ECS production (fifty to two hundred, depending on task count and instance sizing).

### 7.5  Evaluation

The agent's design is correct in its choice of framework, prompt construction, and tool-mediated boundary. However, the audit identified six findings filed against the agent tier, four of which are HIGH severity and one CRITICAL. These are reproduced verbatim below and addressed in the companion document.

### 7.6  Component Findings

| Finding | Severity | Description |
| --- | --- | --- |
| AGT-01 | CRITICAL | Shared SlidingWindowConversationManager — race condition under concurrent load; sessions can corrupt each other. |
| AGT-02 | HIGH | Unbounded ReAct loop — no max_iterations; agent can cycle indefinitely on tool calls. |
| AGT-03 | HIGH | No agent execution timeout — streaming connection held until the client times out (typically 120 seconds). |
| AGT-04 | HIGH | Anthropic client timeout not configured — only OpenAI has a 60-second timeout; Anthropic has none. |
| AGT-05 | HIGH | python_repl tool always loaded — the LLM has access to arbitrary code execution unless explicitly disabled. |
| AGT-06 | MEDIUM | FileSessionManager — no recovery, no cleanup, file contention under concurrent writes for the same conversation. |

## MCP Server (eugene-mcp)

### 8.1  Purpose

The MCP Server is the governed abstraction layer between the agent and the Core API. The agent never queries Neo4j or the Core API directly; every tool invocation passes through the MCP layer, which applies authentication, schema validation, and audit logging.

### 8.2  Design Principles

Tool governance — the agent can only perform operations explicitly defined and approved as MCP tools.

Authentication propagation — every tool call carries and validates the user's JWT, ensuring agent actions respect user permissions.

Abstraction — the agent is shielded from Core API URL structure, Cypher syntax, and data transformation logic.

Auditability — all tool calls are structured and loggable at the MCP layer.

Statelessness — FastMCP is configured with stateless_http=True, enabling horizontal scale-out without sticky sessions.

### 8.3  The Twelve Tools

| Tool | Description | Maps to API |
| --- | --- | --- |
| fetch_identity | Resolve a name to canonical node ID | /auth/whoami, /node/find/{value} |
| fetch_by_label | List nodes by label type | /labels/{label} |
| fetch_similar | Find similar nodes by embedding | /similarity/{label} |
| lookup_node_by_value | Find a node by name (fuzzy match optional) | /node/find/{value} |
| fetch_node_details | Retrieve full property set for node IDs | /node/details (POST) |
| fetch_drug_aliases | Return all known synonyms for a drug | /drugs/aliases/{name} |
| fetch_facts | Extract human-readable triples from relationships | /graph/facts/start/{id} |
| fetch_node_relationships | Return typed edges from a node (1- or 2-hop) | /graph/relationship/start/{id} |
| fetch_paths | Return path(s) connecting two nodes | /graph/path/start/{id}/end/{id} |
| has_reachable_path | Boolean reachability check | /graph/reachability/start/{id}/end/{id} |
| find_organization_names | Search organisations by name, country, domain | /organizations/{pattern} |
| find_organization_assets | Drugs, trials, and IP for an organisation | /organizations/assets/{id} |

### 8.4  Evaluation

The MCP layer is one of the strongest design decisions in the platform. By interposing a tool surface between the agent and the underlying API, Eugene achieves audit, abstraction, and access control without compromising the agent's reasoning flexibility. The audit recognised this as a positive structural finding.

### 8.5  Component Findings

One CRITICAL finding (SEC-01) is filed against the MCP client: SSL verification is disabled (verify=False) on the httpx connection from the Agent Backend to the MCP server, exposing the in-cluster traffic to man-in-the-middle attack. The remediation is a half-day fix, addressed in Phase 1 of the recommended programme.

## Core API (eugene_ws)

### 9.1  Purpose

The Core API is the canonical data interface to the Eugene knowledge graph. It is a FastAPI application exposing twenty REST routers organised by biomedical domain, all backed by Cypher against a single Neo4j database.

### 9.2  Hexagonal Layering

Each request flows through a strict five-layer pipeline: Router accepts the HTTP call and validates the request body using Pydantic v2; Orchestrator (optionally) composes multiple Providers for complex workflows; Provider executes a single business operation, calling Adapter and Mapper; Mapper transforms a DataFrame into a domain model and on into a response model; Adapter constructs the parameterised Cypher query and executes it against Neo4j. Domain logic remains independent of transport and persistence.

### 9.3  Endpoint Inventory

| Domain | Routers |
| --- | --- |
| Foundation | label, n_hop, facts, node_details, count |
| Identity | node_id_lookup, similarity, facet |
| Drug | drug_alias_search |
| Organisation | organization_search |
| Patent | patent_search, patent_count |
| PubMed | pubmed_search, pubmed_count |
| Path / Graph | search_path, n_hop |
| Stats | database_stats |
| Auth & system | auth, root, health, release_notes |

### 9.4  Cypher Discipline

All twenty routers use parameterised Cypher with $variable binding; no string interpolation appears anywhere in the source. The MAX_SUPPORTED_HOPS constant, set to two, is enforced inside the n-hop adapter and prevents the graph fan-out that would otherwise occur at depth three or greater. The audit recognised this discipline as a structural strength.

### 9.5  Evaluation

The Core API is the most mature element of the platform. Twenty endpoints, all schema-validated, all documented through Swagger at /docs, all backed by parameterised Cypher. The DDD/hexagonal architecture has paid dividends in testability and consistency.

### 9.6  Component Findings

| Finding | Severity | Description |
| --- | --- | --- |
| DB-01 | HIGH | No Neo4j query timeout — slow queries block adapter threads indefinitely. |
| DB-02 | MEDIUM | No explicit connection-pool sizing; defaults limit concurrent throughput. |
| DB-03 | MEDIUM | Deep pagination has no offset cap; very large OFFSET values induce slow scans. |
| SEC-02 | HIGH | Allowlist raises generic Exception (HTTP 500) instead of HTTPException 403. |
| SEC-03 | HIGH | No rate limiting on any endpoint; cost and DoS exposure. |

## Neo4j Layer

### 10.1  Purpose

Neo4j is the canonical persistence for Eugene. It holds approximately 484,000 nodes across nine labels and approximately twenty-one million typed, directed edges. Cypher is the only query language used; APOC and GDS plugins are bundled for path analysis, similarity, and bulk import.

### 10.2  Memory Tuning by Environment

| Environment | Pagecache | Heap initial | Heap max |
| --- | --- | --- | --- |
| Local (Docker) | 512 MB | 512 MB | 1 GB |
| Development (AWS) | 4 GB | 2 GB | 4 GB |
| Production (AWS) | 16 GB | 4 GB | 8 GB |

### 10.3  Schema Recap

The graph carries nine principal node labels — Drug, Disease, GeneProtein, ClinicalTrial, Patent, Organization, Publication, Annotation, and Therapeutic Area. The principal relationship types are TARGETS, INDICATES, ASSOCIATED_WITH, OWNS_PATENT_ON, CONDUCTED_BY, STUDIES, PUBLISHED_IN, SYNONYM_OF, and PARENT_OF. The full data table is reproduced in Appendix C.

### 10.4  Evaluation

Neo4j is the right tool for this workload — relationship-rich biomedical data with multi-hop queries that map cleanly onto Cypher's pattern syntax. The MAX_SUPPORTED_HOPS=2 cap is a pragmatic guard against fan-out and should be preserved. The Community Edition limits available index types and clustering modes; promotion to Enterprise is not currently planned but should be evaluated as the user base expands.

### 10.5  Operational Issues

Neo4j on production is provisioned manually on EC2; it is not yet automated through Terraform.

Neo4j SSL certificate rotation is a manual operational step.

There is no automated S3 snapshot policy; documented as risk TR-07.

Heavy analytics queries can occasionally provoke an instance restart; documented in the maintenance runbook.

## Data Ingestion and GraphRAG

### 11.1  Pipeline Overview

Data ingestion is a three-step pipeline: Download & Parse (USPTO, PubMed, ClinicalTrials.gov downloads, plus LLM-assisted entity and organisation name extraction from PDFs); Transform (JSON to text, then into Entity and Relationship dataclasses); Load (MERGE-based Cypher ingestion via Neo4jGraphragAdapter and store_triples.py).

### 11.2  Data Sources Configured

USPTO Patents — patent records, filing dates, assignees.

PubMed — journal articles, abstracts, citations.

ClinicalTrials.gov — trial records, phases, sponsors.

Internal CSL data — proprietary records.

DrugBank — drug mechanisms and indications.

Organisation database — pharma and biotech companies.

### 11.3  Current Loading Status

⚑  USPTO patents count is currently zero in production (data deleted, never reloaded). PubMed count is currently zero (partial ingestion abandoned). Therapeutic-area subgroup counts are currently zero. These gaps are documented in the maintenance runbook and addressed in the companion document's data-readiness backlog.

### 11.4  GraphRAG

The GraphRAG NLP-extraction pipeline is documented as deprecated. The original concept — extracting biomedical triples directly from unstructured literature using LLM-assisted entity recognition — remains attractive but the current implementation has been frozen. The next-generation architecture in the companion document reframes this capability through Amazon Bedrock Knowledge Base, decoupling unstructured retrieval from the graph.

### 11.5  Findings

| Finding | Severity | Description |
| --- | --- | --- |
| GRAPH-01 | MEDIUM | No graph statistics dashboard surfacing live counts or growth. |
| GRAPH-02 | MEDIUM | Graph data freshness not tracked; no last_updated property. |

# Part IV — Cross-Cutting Concerns

## Authentication and Authorisation

### 12.1  Two-Layer Identity Model

Eugene operates a two-layer identity model. Layer 1 is enterprise SSO via Microsoft Entra ID using OAuth 2.0 Authorization Code flow; Layer 2 is an Eugene-issued JWT that propagates between services. The two layers are necessary because Entra ID issues tokens scoped to a tenant and audience that the downstream services do not directly own; eugene_ws acts as an issuer for service-scoped tokens that include the additional claims (roles, allowlist membership) required by the platform.

### 12.2  Eugene JWT Claims

{
  "iss": "https://eugene.ai.cslg1.cslg.net/{tenant_id}",
  "aud": "api://eugene/{client_id}",
  "sub": "eugene.test",
  "upn": "eugene.test@cslbehring.com",
  "roles": ["user.public.read"],
  "exp": 1711086400
}

### 12.3  Authorisation Boundaries

| Boundary | Mechanism | Enforcement Point |
| --- | --- | --- |
| User → eugene-agent-ui | Entra ID SSO | Browser redirect |
| UI → eugene-agent-ws | Eugene JWT | FastAPI dependency |
| Agent → eugene-mcp | Eugene JWT (forwarded) | FastMCP middleware |
| MCP → eugene_ws | Eugene JWT (forwarded) | FastAPI dependency |

### 12.4  Allowlist and Local Mode

An EUGENE_AGENT_ALLOWLIST environment variable (pipe-separated UPNs) gates agent invocation. Empty allowlist permits all authenticated users. Local development bypasses Entra ID via ENVIRONMENT=local; the agent issues a development JWT directly. This configuration must not be enabled outside developer environments.

### 12.5  RBAC Status

Row-level RBAC is not implemented today. The roles claim is present in the JWT but not enforced inside Cypher queries. Future work scoped to Q3 2026 introduces Neo4j property-based access control for confidential data; until that lands, only public data should be ingested into the graph.

### 12.6  Findings

| Finding | Severity | Description |
| --- | --- | --- |
| SEC-04 | MEDIUM | No token revocation; compromised JWTs valid until expiry. Logout endpoint missing. |
| SEC-05 | MEDIUM | PII / PHI not filtered in prompts or responses; regulatory risk. |

## Performance Profile

### 13.1  Measured Latency

| Operation | P50 | P95 | P99 |
| --- | --- | --- | --- |
| Node identity lookup | 45 ms | 120 ms | 200 ms |
| N-hop traversal (2-hop) | 180 ms | 450 ms | 800 ms |
| N-hop traversal (3-hop, blocked) | — | — | — |
| Shortest path query | 250 ms | 600 ms | 1.2 s |
| Fact extraction (10 facts) | 90 ms | 220 ms | 400 ms |
| MCP tool round-trip overhead | +30 ms | +80 ms | +150 ms |
| Agent single-tool query | 2.0 s | 4.5 s | 8.0 s |
| Agent multi-tool query (3 tools) | 6.0 s | 12.0 s | 20.0 s |
| First token to UI | 0.8 s | 1.8 s | 3.5 s |

### 13.2  Throughput Envelope

| Metric | Value |
| --- | --- |
| Concurrent users (local Docker) | 5–10 |
| Concurrent users (ECS production) | 50–200 |
| Neo4j Cypher queries / sec | 200–500 (warm pagecache) |
| Agent requests / minute | 20–60 (LLM-bound) |

### 13.3  Bottlenecks

Three latency bottlenecks dominate. First, LLM inference, which accounts for the bulk of agent multi-tool query time and is essentially out of the platform's control. Second, deep-hop fan-out, which is mitigated by the two-hop cap but should be reinforced with graph indexes on hot label/property combinations. Third, MCP transport overhead, which is small per call but accumulates over multi-tool flows; the audit recommends evaluating direct in-process tool execution for the top three highest-frequency tools.

### 13.4  Findings

Performance findings appear under the database (DB-01, DB-02, DB-03) section above. There is no LLM cost instrumentation today; this is tracked as an operational risk (OR-04) and is recommended for early remediation.

## Security Posture

### 14.1  Threat Model

| Threat | Mitigation | Status |
| --- | --- | --- |
| Cypher injection | Parameterised queries throughout | Strong |
| JWT tampering | HS256 signature; per-tier validation | Strong |
| MCP MITM | TLS — currently disabled (SEC-01) | GAP |
| Agent prompt injection | System-prompt scope, schema-validated tools | Adequate |
| Tool overreach (python_repl) | Tool always loaded (AGT-05) | GAP |
| DoS via concurrent requests | No rate limiting (SEC-03) | GAP |
| Container CVEs | No Trivy / ECR scan (recommended) | GAP |
| Dependency CVEs | No pip-audit (recommended) | GAP |
| JWT secret compromise | No rotation policy (TR-05) | GAP |

### 14.2  PII / PHI

There is no PII or PHI filtering today, in either inbound prompts or outbound responses. The current data set is bounded to public sources and internal CSL deal data with no patient-level information; nevertheless, the regulatory environment for biomedical AI (FDA 21 CFR Part 11; HIPAA where applicable) suggests that an AWS Comprehend-based redaction middleware should be in place before any patient-derived data is introduced.

## Code Quality and Engineering Discipline

### 15.1  Style and Linting

Black, Ruff, and isort are in use across the four service code bases. A pre-commit hook enforces formatting and import ordering before commit; the CI pipeline re-runs the same checks. Type hints are used throughout, with Pydantic v2 providing runtime validation at the API boundary.

### 15.2  Tests

Tests are co-located with the code they cover (graph_mapper.py / graph_mapper_test.py), with shared fixtures in per-package conftest.py. Pytest-xdist parallelises execution. A Neo4j testcontainer is used for integration tests; coverage is reported to reports/coverage/lcov.info.

### 15.3  Evaluation

Engineering discipline is high. The codebase reads consistently; reviewer burden is moderate; tests are present at both unit and integration levels. The two engineering improvements worth prioritising are (a) pip-audit in CI to catch vulnerable dependencies in the 175-package requirements file, and (b) end-to-end agent eval in MLflow as a regression baseline before any LLM model upgrade.

## Observability

### 16.1  What Is Monitored

Liveness: each service exposes /health (returns 200 if the process is up).

API canaries: 5 of the 20 Core API endpoints are polled by the canaries service; CloudWatch alarms fire on failure.

Logs: ECS task stdout streams to CloudWatch in AWS; Docker logs locally.

### 16.2  What Is Not Monitored

Structured logs — current logging is plain text, incompatible with CloudWatch Logs Insights queries.

Metrics — there is no Prometheus or CloudWatch metrics exporter; throughput, error rate, and latency are not captured at the application layer.

Distributed tracing — there is no OpenTelemetry / X-Ray integration; cross-service requests must be reconstructed by timestamp correlation.

LLM cost — token consumption and cost per query are not captured; per-user / per-team chargeback is not currently possible.

Deep health — /health does not check Neo4j, MCP, or LLM availability.

### 16.3  Findings

| Finding | Severity | Description |
| --- | --- | --- |
| OBS-01 | HIGH | No structured JSON logging. |
| OBS-02 | HIGH | No metrics export. |
| OBS-03 | HIGH | No distributed tracing. |
| OBS-04 | HIGH | Shallow /health endpoints. |

## Operational Runbook

### 17.1  Routine Operations

Deploy a new image: build via bin/docker/ecr/build.sh, push via bin/docker/ecr/push.sh, then aws ecs update-service --force-new-deployment.

Restart Neo4j after a heavy analytics query: documented in docs/maintenance.md; manual via ECS console.

Refresh ALB self-signed certificate: see scripts under bin/alb/.

### 17.2  Manual Rotations

Two rotations are currently manual and deserve attention. First, the JWT signing secret has no rotation policy; rotation requires coordinated restart across all four service tiers. Second, the Neo4j SSL certificate expires near year-end and is renewed manually. Both should be lifted into automated workflows; both are listed in the documented risk register.

### 17.3  Common Issues

Network hiccups between developer laptops and the difflabs AWS environment, observed roughly once or twice per month, typically resolving within 10 minutes.

ALB target groups occasionally need a manual reset during deployments.

Similarity endpoint requires a projected graph that is built out-of-band; this projection is not persisted across Neo4j restart.

# Part V — Deployment and Environments

## AWS Topology

### 18.1  Environment Matrix

| Attribute | Local | Difflabs (Dev) | AIA (Production) |
| --- | --- | --- | --- |
| Platform | Docker Compose | AWS ECS Fargate | AWS ECS Fargate |
| Region | — | us-east-1 | eu-central-1 |
| Account | — | 087084717211 | 010928221940 |
| Auth | Local JWT bypass | Entra ID | Entra ID |
| Neo4j | Container | ECS task | EC2 (manual) |
| Secrets | docker.env | Secrets Manager | Secrets Manager |
| TLS | Disabled | ALB-terminated | ALB-terminated |
| IaC root | — | difflabs/iac/ | infrastructure/ |

### 18.2  Production Topology

Each environment runs an internal-only ECS Fargate cluster behind an internal Application Load Balancer with TLS terminated at the ALB. Container images live in ECR (separate registries per environment). The production Neo4j is provisioned manually on EC2; staging Neo4j is an ECS task. Listener rules route /agent/api/* to the agent service, /agent/ui/* to the Streamlit UI, /docs and other root paths to the Core API.

### 18.3  Terraform Module Structure

modules/eugene-services — ECS service and task definitions.

modules/eugene-containers — ECR repositories and image config.

modules/eugene-ec2 — EC2 baseline for cluster nodes.

modules/eugene-ecs-database — Neo4j ECS task and storage.

environments/ — environment-specific tfvars (qa, prod).

### 18.4  CI / CD

Code pushed to the repository triggers pre-commit hooks (Black, Ruff, isort), then GitHub Actions runs unit tests, integration tests against a Neo4j testcontainer, builds the Docker image, pushes to ECR, and runs a Terraform plan. Production deploys require a manual approval gate before Terraform apply triggers a rolling ECS update.

## Local Development

### 19.1  Compose Layout

docker-compose.yml at the repository root defines five services that start in dependency order via depends_on: condition: service_healthy: neo4j → eugene_ws → eugene_mcp → eugene_agent_ws → eugene_agent_ui. A second UI container, eugene-agent-ui-next, runs the Next.js v2 frontend on port 18502.

### 19.2  Port Convention

| Service | Local port | Container port |
| --- | --- | --- |
| Neo4j Browser | 17474 | 7474 |
| Neo4j Bolt | 17687 | 7687 |
| Core API | 18000 | 8000 |
| MCP Server | 18443 | 8000 |
| Agent Backend | 18001 | 8000 |
| Streamlit UI | 18501 | 8501 |
| Next.js UI (v2) | 18502 | 18502 |

### 19.3  docker.env Pattern

All configuration travels via docker.env (excluded from version control). Required keys include NEO4J_URI, NEO4J_USERNAME, NEO4J_PASSWORD, ENVIRONMENT (set to local for dev), EUGENE_CLIENT_SECRET, OPENAI_API_KEY and / or ANTHROPIC_API_KEY, LLM_PROVIDER, and EUGENE_MCP_SERVER_URL. The local stack can be pointed at the AWS-hosted Neo4j by overriding NEO4J_URI; corporate VPN required.

# Part VI — Risk, Conclusion and Appendices

## Documented Risk Register

### 20.1  Technical Risks

| ID | Risk | L | I | Status |
| --- | --- | --- | --- | --- |
| TR-01 | LLM API rate limit under concurrent load | Med | High | Active |
| TR-02 | Neo4j deep N-hop performance degradation | Med | High | Active |
| TR-03 | Prompt injection via user input | Low | High | Active |
| TR-04 | Agent hallucination of biomedical data | Med | High | Active |
| TR-05 | JWT secret compromise | Low | Critical | Documented |
| TR-06 | Dependency vulnerability in 175-pkg requirements | Med | Med | Active |
| TR-07 | Neo4j data loss on container restart | Low | Critical | Mitigated |
| TR-08 | MCP server unavailability blocking all queries | Med | High | Planned |

### 20.2  Operational Risks

| ID | Risk | L | I | Status |
| --- | --- | --- | --- | --- |
| OR-01 | Knowledge graph data staleness | Med | High | Active |
| OR-02 | LLM model version change breaking behaviour | Med | Med | Documented |
| OR-03 | Entra ID tenant configuration drift | Low | High | Planned |
| OR-04 | AWS cost overrun from LLM API usage | Med | Med | Active |
| OR-05 | Single-region deployment (eu-central-1) | Low | High | Documented |

### 20.3  Mitigation Priority

Immediate action — TR-02 (deep query performance): graph indexes; the two-hop cap is already in place.

Monitor and plan — TR-05 (JWT compromise) and TR-07 (Neo4j data loss): rotation policy, S3 snapshot policy.

Planned improvements — TR-01, TR-04, TR-06 and OR-04: queueing, citation enforcement, pip-audit, cost instrumentation.

## Programme-Level Conclusion

### 21.1  Where Eugene Stands

Eugene is a credible, well-architected first generation of CSL's biomedical agentic platform. The choice of microservice + DDD + hexagonal patterns has paid dividends in clarity and testability; the Strands ReAct agent provides flexible reasoning over a constrained tool surface; and the Neo4j-centric data model captures relationships that flat search cannot.

### 21.2  Where the Gaps Lie

The platform is missing the operational and security spine that an enterprise rollout demands: deep observability, explicit timeouts, tested backups, RBAC on sensitive data, and a path away from monolithic agent reasoning toward a specialist-agent topology. None of these gaps are surprises — they are documented in the source materials and reproduced in this evaluation. They are a programme of work, not a re-architecture.

### 21.3  Recommendation

We recommend proceeding to the four-phase remediation and next-generation roadmap set out in the companion document, with the eight-week security and operational backbone as the first commitment. The platform's architectural strengths mean that hardening work compounds rather than displaces what already works. With those investments, Eugene transitions from a credible internal tool to a strategic CSL asset.

## Appendix A — Glossary

| Term | Meaning |
| --- | --- |
| ALB | Application Load Balancer (AWS) |
| APOC | Awesome Procedures On Cypher (Neo4j plugin library) |
| DDD | Domain-Driven Design |
| ECR | Elastic Container Registry (AWS) |
| ECS | Elastic Container Service (AWS) |
| GDS | Graph Data Science (Neo4j plugin) |
| HS256 | HMAC SHA-256 (symmetric JWT signing) |
| IaC | Infrastructure as Code |
| MCP | Model Context Protocol (FastMCP implementation) |
| Milvus | Open-source vector database |
| NCT ID | ClinicalTrials.gov trial identifier |
| PMID | PubMed unique identifier |
| RBAC | Role-Based Access Control |
| ReAct | Reason–Act–Observe agent pattern |
| RS256 | RSA SHA-256 (asymmetric JWT signing) |
| SSE | Server-Sent Events |
| UPN | User Principal Name (Entra ID identifier) |
| VPC | Virtual Private Cloud (AWS) |

## Appendix B — Core API Endpoint Inventory

| Domain | Method | Path | Notes |
| --- | --- | --- | --- |
| Auth | GET/POST | /login, /auth/callback, /auth/whoami | Entra ID flow |
| System | GET | /health | Liveness only |
| System | GET | /release-notes | Static content |
| Stats | GET | /stats | Graph counters |
| Foundation | GET | /labels/{label} | Paginated |
| Foundation | GET | /count/{label} |  |
| Foundation | GET | /node/find/{value} | Fuzzy match opt |
| Foundation | POST | /node/details | Up to 50 IDs |
| Foundation | GET | /graph/relationship/start/{id} | n_hop ≤ 2 |
| Foundation | GET | /graph/facts/start/{id} | n_hop = 1 |
| Foundation | GET | /graph/path/start/{id}/end/{id} | Shortest path |
| Foundation | GET | /graph/reachability/start/{id}/end/{id} |  |
| Drug | GET | /drugs/aliases/{name} |  |
| Drug | GET | /drugs/aliases/id/{drug_id} |  |
| Patent | GET | /patents/drugs |  |
| Patent | GET | /patents/clinicaltrials |  |
| Patent | GET | /patents/geneproteins |  |
| Patent | GET | /patents/count |  |
| PubMed | GET | /pubmed/drugs |  |
| PubMed | GET | /pubmed/clinicaltrials |  |
| PubMed | GET | /pubmed/geneproteins |  |
| PubMed | GET | /pubmed/count |  |
| Org | GET | /organizations/{pattern} | Wildcards |
| Org | GET | /organizations/assets/{id} |  |
| Search | POST | /similarity/{label} | Embedding |
| Search | POST | /{label} (faceted) | Facet body |

## Appendix C — MCP Tool Inventory

| # | Tool | API |
| --- | --- | --- |
| 1 | fetch_identity | /auth/whoami, /node/find |
| 2 | fetch_by_label | /labels/{label} |
| 3 | fetch_similar | /similarity/{label} |
| 4 | lookup_node_by_value | /node/find/{value} |
| 5 | fetch_node_details | /node/details (POST) |
| 6 | fetch_drug_aliases | /drugs/aliases/{name} |
| 7 | fetch_facts | /graph/facts/start/{id} |
| 8 | fetch_node_relationships | /graph/relationship/start/{id} |
| 9 | fetch_paths | /graph/path/start/{id}/end/{id} |
| 10 | has_reachable_path | /graph/reachability/... |
| 11 | find_organization_names | /organizations/{pattern} |
| 12 | find_organization_assets | /organizations/assets/{id} |

## Appendix D — Source Documents Consulted

EUGENE_PROJECT_VALIDATION_DOCUMENT.md (v1.0, 30 March 2026).

EUGENE_STAGE1_ASSESSMENT_REPORT.pdf (April 2026); content extracted via generate_stage1_report.py source.

DEVELOPER_GUIDE.md (current as of April 2026).

docs/architecture/eugene-architecture.drawio (canonical architecture diagram).

EUGENE_COMPLETE_DOCUMENTATION.md and EUGENE_COMPLETE_VALIDATION_DOCUMENT.md.

ROUTE_DEEP_DIVE.md, oauth.md, entra_id.md, dns.md, maintenance.md, csl_aws.md, terraform.md, docker.md, local_dev_setup.md.